KENNEDY SPACE CENTER

##### SHUTTLE & PAYLOAD PROCESSING STATUS REPORT

Monday, September 30, 2002 (11:30 a.m.)

NOTE: Visit http://www-pao.ksc.nasa.gov/kscpao/schedule/schedule.htm on the KSC Home Page for the latest schedule of future Shuttle missions.  For the latest Shuttle status visit http://www-pao.ksc.nasa.gov/kscpao/status/stsstat/current.htm

MISSION STS-112 -- 15TH ISS FLIGHT (9A) – S1 Truss Segment

VEHICLE: Atlantis/OV-104

TARGET LAUNCH DATE: Oct. 2, 2002 NET

TARGET LAUNCH PERIOD: 2 – 6 p.m. EDT

TARGET LANDING DATE: Oct. 13, 2002

MISSION DURATION: 11 days

CREW: Ashby, Melroy, Wolf, Sellers, Magnus, Yurchikhin

ORBITAL ALTITUDE AND INCLINATION: 122 nautical miles, 51.6 degrees

Shuttle Processing Note:  Countdown for the launch of Space Shuttle Atlantis began on schedule over the weekend with no serious technical issues being addressed. Tonight, liquid oxygen and liquid hydrogen reactants will be pumped into Atlantis’ onboard power reactant and storage distribution system. Atlantis remains scheduled for an on time launch Wednesday, Oct. 2 between the hours of 2-6 p.m. The exact launch time will be announced Tuesday afternoon, Oct. 1.

The S-one truss is in the orbiter’s payload bay and the payload bay doors are closed for flight. No additional prelaunch activities are scheduled for the truss segment.

The crew of mission STS-112 arrived at KSC Sunday morning, Sept. 29. Today and tomorrow they will be reviewing their flight plans and flying in the Shuttle Training Aircraft (STA). The crew is commanded by Jeff Ashby and piloted by Pam Melroy. Mission specialists include: David Wolf, Piers Sellers, Sandra Magnus and Fyodor Yurchikhin.

Air Force weather forecasters are currently predicting a 40 percent chance of violating launch criteria on Wednesday. The primary concerns are for possible local showers and thunderstorms.

The National Hurricane Center predicts Tropical Storm Lili will be a hurricane located in the Gulf of Mexico by Wednesday. Lili poses no immediate threat to KSC. However, managers are closely monitoring the track of the storm and will discuss contingency plans if the storm tracks toward mission control in Houston, Tx.

-- end --