# NASA NEWS

Space Shuttle Processing Status Report

## Contact:  Jessica Rye									Vol. 1   No. 6

(321) 867-6185

### Space Shuttle Processing Status Report

Friday, April 2, 2004 (4 p.m.)

Note: NASA’s Kennedy Space Center issues Space Shuttle Processing Status Reports each week, and is the source for information regarding processing activities associated with the vehicles and payloads. This report does not necessarily reflect the chronological order of future Space Shuttle missions.  If you are a member of the media and would like further information, visit http://www-pao.ksc.nasa.gov/kscpao.htm

Discovery (OV-103)

On Wednesday of this week, Discovery was powered up following a two-week power down to perform electrical wiring inspections. The left-hand Orbiter Maneuvering System pod will be moved from the Hypergolic Maintenance Facility to the Orbiter Processing Facility as early as today and is scheduled for installation on the vehicle next week.

Installation of left-hand Reinforced Carbon-Carbon (RCC) panels and build-up of the left-hand panels and associated fittings is ongoing. Thermal Protection System blankets continue to be assembled and will be installed inside of Discovery’s nose cap. The nose cap is scheduled for installation next week.

Atlantis (OV-104)

Atlantis is powered up in support of mission processing in preparation of its future flight to the International Space Station. Technicians continue steps toward removal of the rudder speed brake actuators.

RCC work continues with left-hand T-seal installation and right-hand RCC build up. The left in-board elevon actuator is installed. Remote Manipulator System high-potential voltage tests were successfully completed.

Endeavour (OV-105)

Space Shuttle Endeavour is in its Orbiter Major Modification period, which began in December 2003.

Electrical modifications continue to prepare the crew module for future installation of the

Multi-functional Electronic Display System (MEDS), or “glass cockpit.”

All RCC panel thermography and shipping preparations are in work. Preparations to remove the rudder speed brake actuators continue. Structural and wire inspections continue in the mid-body and aft.

-end-

The Kennedy Space Center Newsroom offers an electronic subscription service for status reports, news releases and other notices issued from KSC. There are two possible ways to subscribe.  You may send a blank e-mail message to ksc-news_release-subscribe@kscnews.ksc.nasa.gov or follow the instructions on the Web site at http://kscnews.ksc.nasa.gov. The system will confirm the request via e-mail.